**Project – 89- Chatbot**

**Business objective-** The aim of this project is to build a chatbot for a food delivery app client.

**Sample Data Set Details: Data needs to be collected.**

**Acceptance criteria:**

To build the best model which gives the maximum performance, and need to deploy the model with either RShiny or Flask/ stream lit

**Milestones:**

| **Milestone** | **Duration** | **Task start - End Date** |
| --- | --- | --- |
| Kick off and Business Objective discussion | 1 day | 20-01-2022 |
| Data set Collection | 1 Week | 27-01-2022 |
| EDA & Model Building | 1 Weeks | 04-02-2022 |
| Model Evaluation | 1 week | 12-02-2022 |
|  |  |
| Deployment | 1 Week | 21-02-2022 |
| Final presentation |  |  |

Protocols:

1. All participants should add here to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day
3. All the participants must attend review meetings